Preva Kitchen

Current System Status vs Toast

Snapshot as of 2026-09-29

This documents what exists in this codebase today, what is partially built, and what is fully missing, module by module, measured against Toast (POS + KDS + reporting + labor + delivery). Every line below was verified by reading the actual code -- not assumed from feature names.

Out of scope for comparison: Toast's "Financial products" tile (Toast Capital loans, Toast Payroll advances). That is Toast selling financial services to restaurants, not a restaurant-operations feature to replicate.

## Fully Built

### Order-Taking (POS equivalent)

- Dine-in order entry: take-order/page.js  (frontend/src/app/(admin)/admin/kds/take-order/page.js) -- staff enters a table order, it lands unpaid straight on the KDS.

- Online ordering: /shop checkout, Stripe payment.

- Order history/search/export (CSV/XLSX/PDF): admin/orders  (frontend/src/app/(admin)/admin/orders/page.js), exports.js  (backend/src/routes/exports.js).

- One shared state machine drives every entry point: order-workflow.js  (backend/src/lib/order-workflow.js).

### KDS (Kitchen Display System)

- Two entry points (/kitchen terminal, /admin/kds) share one hook/component so they can never drift.

- Validated order-status state machine with per-stage timestamps (estimated vs actual).

- Item-level prep checklist, persisted server-side, synced across terminals.

- Station / cook assignment with audit history.

- Structured cancellation reasons (dropdown, saved on the order).

- Recall/restore completed tickets, checklist state preserved.

- Scheduled order hold/fire (auto-promotes into the active queue inside a firing window, or a cook can fire early).

- Capacity-aware prep-time estimates.

- Emergency ordering pause and per-item sold-out/86.

- SLA tracking -- per-stage warning/breach thresholds, ticket-age color coding.

- Auto-print: opt-in per terminal, serially queued, triggers the existing 80mm browser-print receipt on every new ticket.

- Real-time updates: polling (3.5s) + SSE accelerant on top; SSE failure silently falls back to polling.

- Offline resilience for outgoing actions: status/item changes queue locally and auto-flush on reconnect.

- Security: kitchen login is rate-limited, no hardcoded fallback password, production refuses to boot without real credentials.

- Test coverage: 27 backend integration tests, 16 frontend hook unit tests -- all passing.

### Menu Management

- Full CRUD on items, prices, categories, availability: /admin/menus  (frontend/src/app/(admin)/admin/menus/page.js).

### Payments

- Stripe handles card processing and webhooks -- functionally replaces Toast's payment-terminal role, without the dedicated hardware.

### Refunds

- Full Stripe-integrated refund flow: partial/full amount, already-refunded guard, idempotency key, audit log. Feature-parity with Toast's "Refund check."

### Dish-Level Inventory

- Per-item stock counter with a "track inventory" toggle.

- Atomic, race-safe decrement on order RECEIVED; automatic restore on cancel/refund; auto-86 at zero stock; idempotent reservation lifecycle (payment/webhook retries can't double-decrement).

- Manual stock editing in KDS Settings, with a simple "3 or fewer left" low-stock indicator.

## Partially Built

### Sales / Financial Reporting

Have: a CMS-style admin dashboard with 30-day revenue, 30-day order count, KDS average-cook-time/late-ticket stats, and a raw order export (CSV/XLSX/PDF, date+status filtered).

Missing: net sales by item, day-over-day/period comparison, breakdown by fulfilment type or payment method, any discount-impact reporting.

### Inventory

Have: dish-level stock counts (see above).

Missing: ingredient-level stock, recipe/BOM linking a dish to the ingredients it consumes, automatic ingredient decrement, low-stock alerts/reorder points, vendor/purchase-order management, waste tracking, cost-of-goods (COGS) reporting.

### Driver / Delivery Tracking

Have:

  - A delivery ticket can be assigned a driver name + phone (manual entry).

  - Delivery tickets stay visible through "on the way" until marked delivered.

  - Customer-facing live tracker -- a status-stage progress bar (Pending, Preparing, Ready, On the way, Delivered) that the customer can view/share via a link, with polling for live updates.

Missing (this is the "driver part" in full):

  - No GPS/live-location tracking of the driver at all -- the customer tracker shows order status, never a map or a moving position.

  - No driver mobile app or driver-side interface -- a driver has no way to update their own location or mark progress; only kitchen staff can change status from the KDS.

  - No ETA calculation based on real location/traffic -- delivery time estimates come only from a fixed setting, not from where the driver actually is.

  - No map view anywhere in the admin/KDS for dispatchers to see where drivers are.

  - No geofencing/auto-status-change (e.g., auto-marking "Delivered" on arrival).

  - No driver assignment logic beyond manual name/phone entry -- no driver pool, availability, or auto-assignment by proximity.

This entire area was explicitly deferred earlier in this project's work -- it remains fully out, documented here per request.

## Fully Missing

### Labor Management

Nothing found (hourly rate, wage, clock-in/out, shift-tracking -- no matches anywhere). The existing user-account system is CMS/admin login accounts -- not hourly-staff HR records.

Missing: employee records (name, role, hourly rate, hire date) separate from CMS logins; clock-in/clock-out; labor cost % of net sales; shift scheduling.

### Discounts / Promotions

Nothing beyond tax, delivery fee, tip, and capacity buffer in pricing logic. No discount codes, percentage/fixed-amount promos, or expiry/usage-limit logic anywhere.

### Gift Cards / Loyalty

No balance tracking, issuance, or redemption logic found anywhere in the codebase.

### KDS Course-Based Firing

No mechanism to hold a later course (entree) until an earlier one (appetizer) is served/fired -- every line on an order is sent to the kitchen at once. Matters for full-service dine-in pacing; not needed for counter/pickup-style service.

### True Offline-First (Incoming Orders)

The offline handling that exists only covers outgoing actions (status/item changes queue locally). A brand-new incoming order still requires a live connection to reach the KDS at all -- an extended outage means tickets are missed, not just delayed.

### ESC/POS Raw Thermal Printing

Auto-print triggers the browser's print flow to whatever printer is set up on the kitchen PC (USB-attached, per your setup) -- it does not speak the raw ESC/POS protocol directly to network/serial printers. Sufficient for your current single-PC/USB-printer setup; would need real driver-level integration for multi-station dedicated printers.

## Summary Table

| Module | Status |
| --- | --- |
| Order-taking / POS | Full |
| KDS | Full (2 noted gaps) |
| Menu management | Full |
| Payments | Full (Stripe) |
| Refunds | Full |
| Dish-level inventory | Full |
| Sales / financial reporting | Partial |
| Ingredient-level inventory | Partial (dish-level only) |
| Driver / delivery tracking | Partial (name/phone + status only) |
| Labor management | Missing |
| Discounts / promotions | Missing |
| Gift cards / loyalty | Missing |
| Financial products (loans/payroll) | Out of scope |

See the Toast Replacement Plan document for the phased build-out of the gaps above (driver/GPS tracking is intentionally not phased there -- add it as its own phase if/when it's back in scope).